# QUALITY ASSURANCE CASE STUDY - SANITIZED DEMO

# Cross-Border Checkout Reliability

| Document Field | Value |
| --- | --- |
| Version | 1.0 |
| Prepared By | Theodore - Software QA Engineer |
| Date | March 2026 |
| Classification | Portfolio Sample (Sanitized) |

# Executive Summary

This case study documents a risk-driven QA strategy for a cross-border logistics checkout flow with payment callback dependencies and approval workflow complexity.

# Context

- Multi-currency checkout with dynamic conversion rules

- Role-based approval before fulfillment

- Cross-region API dependencies with retry behavior

# Scope

| In Scope | Out of Scope |
| --- | --- |
| Checkout totals and conversion | Marketing pages and CMS |
| Approval workflow states | Legacy archived orders |
| Payment callback handling | 3rd party billing portal UI |

# Risk Matrix

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Currency rounding mismatch | Medium | High | Boundary-value matrix and DB assertion |
| Approval race condition | Medium | High | Concurrent-event scenario tests |
| Callback retry inconsistency | Low | High | Negative API tests and idempotency checks |

# Test Strategy

- Risk-based prioritization for financial critical path

- Matrix-driven test data for role, region, currency, and order state

- API contract and negative testing for resilience

- Release triage by severity, user impact, and rollback complexity

# Key Findings

| Finding ID | Severity | Status | Summary |
| --- | --- | --- | --- |
| F-101 | Critical | Resolved | Rounding mismatch in two conversion scenarios |
| F-104 | High | Resolved | Approval state race under callback concurrency |
| F-109 | Medium | Accepted | Retry delay edge case under unstable network |

# Impact and Release Recommendation

- Critical issues detected and resolved before production

- Higher release confidence for checkout and approval flow

- Recommendation: GO with monitoring guardrail for retry anomalies

# Redaction Note

All client names, internal IDs, endpoints, and personally identifiable data are masked for portfolio publication.